Oracle to PostgreSQL

Migration Playground

Comprehensive Project Development Specification

Version 1.0  |  April 2026

Purpose This document is the single source of truth for building an enterprise-grade Oracle-to-PostgreSQL SQL migration tool. It is structured for consumption by human developers and AI agents. All modules, schemas, rules, and sprint plans are defined herein.

# Table of Contents

1. Project Overview & Goals

2. Prerequisites & Skill Requirements

3. System Architecture

4. Backend Project Structure

5. Core Module Specifications

5.1  Parser Engine

5.2  Compatibility Analyzer

5.3  Conversion Engine

5.4  Validation Engine

6. Database Schema

7. API Contract

8. Sprint Plan

9. Advanced Add-ons

10. Error Handling Standards

11. AI Agent Handoff Checklist

# 1. Project Overview & Goals

This project is a full-stack web application that automates the detection, analysis, and conversion of Oracle SQL schemas and scripts to PostgreSQL-compatible equivalents. It is not a side project — it solves a real enterprise problem encountered during database migrations in large organisations.

## 1.1 Problem Statement

Oracle-to-PostgreSQL migrations are error-prone, time-consuming, and typically require specialist DBA knowledge. Incompatibilities in data types, functions, sequences, constraints, and procedural syntax create hidden bugs and migration failures that are costly to diagnose.

## 1.2 Solution

A structured tool that accepts Oracle SQL files, parses them, detects incompatibilities, generates converted PostgreSQL scripts, and validates data post-migration — all exposed via a clean REST API with a React frontend.

## 1.3 Success Criteria

- Parser correctly identifies tables, columns, constraints, and functions from Oracle SQL files

- Compatibility analyzer flags all known Oracle-PostgreSQL incompatibilities with severity levels

- Conversion engine produces runnable PostgreSQL SQL for all flagged constructs

- Validation engine compares row counts, null counts, and data types between source and target

- All reports are persisted to PostgreSQL and exportable as JSON or PDF

- React UI provides file upload, analysis dashboard, and conversion preview

# 2. Prerequisites & Skill Requirements

These are minimum competency requirements. Do not begin implementation if any of these gaps exist — address them first.

| Domain | Skill | Level Required |
| --- | --- | --- |
| Java | Collections, Streams, Exception Handling | Solid |
| Spring Boot | REST APIs, Service Layer, Dependency Injection | Solid |
| Java | Logging (SLF4J/Logback) — no printStackTrace() | Required |
| PostgreSQL | Schema design, CRUD, constraints, FKs | Solid |
| Oracle SQL | Syntax differences, data types, functions | Basic |
| SQL Parsing | Regex-based tokenization mindset | Basic |
| React | Component state, API integration, file upload | Basic |
| Docker | Running Oracle and Postgres locally | Optional (Recommended) |
| Postman | API testing and documentation | Required |
| Git | Branching, commits, PR workflow | Required |

# 3. System Architecture

## 3.1 High-Level Architecture

The system follows a clean layered architecture. Each layer has a single responsibility. No cross-layer logic.

┌──────────────────────────────┐ │ React Frontend │ ← File upload, dashboards, report viewer └──────────────┬───────────────┘ │ HTTP / REST ┌──────────────▼───────────────┐ │ Spring Boot Backend │ ← Controllers, Services, DTOs └──────────────┬───────────────┘ │ ┌──────────────▼───────────────┐ │ Core Engine Layer │ │ ┌─────────────────────────┐ │ │ │ Parser Engine │ │ ← Tokenizes Oracle SQL │ ├─────────────────────────┤ │ │ │ Compatibility Analyzer │ │ ← Flags incompatibilities │ ├─────────────────────────┤ │ │ │ Conversion Engine │ │ ← Rewrites to PostgreSQL │ ├─────────────────────────┤ │ │ │ Validation Engine │ │ ← Compares source vs target │ └─────────────────────────┘ │ └──────────────┬───────────────┘ │ ┌──────────────▼───────────────┐ │ PostgreSQL (Storage Layer) │ ← Reports, runs, results └──────────────────────────────┘

## 3.2 Component Interaction Rules

- Controllers ONLY call Services — never Repositories or Parsers directly

- Services orchestrate Parsers, Analyzers, Converters — they hold the business logic

- Parsers, Analyzers, Converters are stateless utility classes

- Repositories handle ONLY data persistence — no business logic

- DTOs are used at controller boundaries — domain models are internal

# 4. Backend Project Structure

Package: com.migrationplayground

com.migrationplayground ├── controller │ └── MigrationController.java ← REST endpoints ├── service │ ├── SchemaService.java ← Orchestrates parse + store │ ├── AnalyzerService.java ← Calls analyzer, stores report │ ├── ConversionService.java ← Calls converter, stores script │ └── ValidationService.java ← Comparison logic ├── parser │ └── SqlParser.java ← Tokenizes raw SQL ├── analyzer │ └── CompatibilityAnalyzer.java ← Rule-based issue detection ├── converter │ └── SqlConverter.java ← Oracle → PostgreSQL rewrite ├── model │ ├── Table.java │ ├── Column.java │ ├── Constraint.java │ └── AnalysisReport.java ├── repository │ ├── MigrationRunRepository.java │ ├── AnalysisReportRepository.java │ ├── ConvertedScriptRepository.java │ └── ValidationResultRepository.java ├── dto │ ├── UploadRequest.java │ ├── AnalysisResponse.java │ └── ConversionResponse.java └── exception └── GlobalExceptionHandler.java ← @ControllerAdvice — always present

Rule One class = one responsibility. A file named Utils.java with 2000 lines is a project failure, not a feature.

# 5. Core Module Specifications

## 5.1 Parser Engine

Class: com.migrationplayground.parser.SqlParser

### Input

A raw .sql file containing Oracle DDL and/or DML statements.

### Output — Parsed Schema (Java model / JSON equivalent)

{ "tables": [ { "name": "products", "columns": [ { "name": "id", "type": "NUMBER", "nullable": false }, { "name": "price", "type": "NUMBER(10,2)", "nullable": true } ], "constraints": [ { "type": "PRIMARY_KEY", "columns": ["id"] }, { "type": "NOT_NULL", "column": "price" } ] } ] }

### Implementation Approach

- Phase 1: Regex-based line parsing. Extract CREATE TABLE blocks, column definitions, constraint clauses.

- Phase 2: Structured tokenizer if regex proves insufficient for nested types.

- Do NOT build a full SQL compiler. Start simple. Improve iteratively.

### Key Parsing Rules

| Construct | Regex Pattern (Starting Point) | Notes |
| --- | --- | --- |
| CREATE TABLE | CREATE\\s+TABLE\\s+(\\w+) | Capture table name |
| Column def | (\\w+)\\s+(\\w+[\\w(),]*) | Name + type |
| PRIMARY KEY | PRIMARY\\s+KEY\\s*\\(([^)]+)\\) | Column list |
| FOREIGN KEY | FOREIGN\\s+KEY\\s*\\(([^)]+)\\) | Reference columns |
| NOT NULL | NOT\\s+NULL | Flag on column |

## 5.2 Compatibility Analyzer

Class: com.migrationplayground.analyzer.CompatibilityAnalyzer

### Input

Parsed schema object (output of SqlParser) + raw SQL string.

### Output

{ "runId": "uuid-here", "issues": [ { "type": "FUNCTION", "oracle": "NVL", "postgres": "COALESCE", "severity": "MEDIUM", "description": "NVL is Oracle-specific. Use COALESCE in PostgreSQL.", "suggestedFix": "COALESCE(col, default_val)" }, { "type": "DATATYPE", "oracle": "NUMBER(1)", "postgres": "BOOLEAN", "severity": "LOW", "description": "NUMBER(1) used as flag — consider BOOLEAN." } ], "summary": { "HIGH": 0, "MEDIUM": 1, "LOW": 1, "total": 2 } }

### Severity Definitions

| Severity | Meaning | Example |
| --- | --- | --- |
| HIGH | Will cause migration failure if not fixed | ROWID usage, unsupported PL/SQL |
| MEDIUM | Requires manual rewrite but workaround exists | NVL → COALESCE, SYSDATE → NOW() |
| LOW | Recommendation / optimisation only | NUMBER(1) → BOOLEAN |

## 5.3 Conversion Engine

Class: com.migrationplayground.converter.SqlConverter

### Conversion Rules Table

| Oracle | PostgreSQL | Type | Severity |
| --- | --- | --- | --- |
| NVL(a, b) | COALESCE(a, b) | Function | MEDIUM |
| SYSDATE | NOW() | Function | MEDIUM |
| ROWNUM <= n | LIMIT n | Clause | HIGH |
| VARCHAR2(n) | VARCHAR(n) | DataType | LOW |
| NUMBER(p,s) | NUMERIC(p,s) | DataType | LOW |
| NUMBER(1) | BOOLEAN | DataType | LOW |
| DATE | TIMESTAMP | DataType | MEDIUM |
| CLOB | TEXT | DataType | LOW |
| BLOB | BYTEA | DataType | LOW |
| SEQUENCE+NEXTVAL | SERIAL / IDENTITY | DDL | HIGH |
| TO_DATE(str,fmt) | TO_TIMESTAMP(str,fmt) | Function | MEDIUM |
| TRUNC(date) | DATE_TRUNC('day', ts) | Function | MEDIUM |

### Implementation Strategy

- Phase 1: String replacement map. Iterate over raw SQL and apply substitutions.

- Phase 2: Context-aware replacement (e.g., ROWNUM only in WHERE clause context).

- Phase 3: AST-based conversion if string replacement proves insufficient.

## 5.4 Validation Engine

Class: com.migrationplayground.service.ValidationService

### Purpose

After migration, compare the source Oracle database with the target PostgreSQL database to verify data integrity.

### Comparison Checks

| Check | Description | Implementation |
| --- | --- | --- |
| Row Count Match | Source table row count == Target table row count | SELECT COUNT(*) on both, compare |
| Null Count | Null values per column should match | COUNT(*) WHERE col IS NULL |
| Data Type Map | Each column type maps correctly per conversion rules | information_schema query |
| Primary Key Integrity | No duplicate PKs post-migration | SELECT COUNT, GROUP BY PK |
| Foreign Key Integrity | All FK references resolve in target | JOIN check on FK columns |

# 6. Database Schema

Database: PostgreSQL. All tables live in the public schema unless specified.

## 6.1 migration_runs

CREATE TABLE migration_runs ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), file_name VARCHAR(255) NOT NULL, created_at TIMESTAMP NOT NULL DEFAULT NOW(), status VARCHAR(50) NOT NULL CHECK (status IN ('PENDING','PARSED','ANALYZED','CONVERTED','VALIDATED','FAILED')) );

## 6.2 analysis_reports

CREATE TABLE analysis_reports ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), run_id UUID NOT NULL REFERENCES migration_runs(id) ON DELETE CASCADE, issue_type VARCHAR(50) NOT NULL, -- FUNCTION ¦ DATATYPE ¦ CLAUSE ¦ DDL oracle_syntax TEXT NOT NULL, postgres_equiv TEXT, severity VARCHAR(10) NOT NULL CHECK (severity IN ('LOW','MEDIUM','HIGH')), description TEXT, suggested_fix TEXT );

## 6.3 converted_scripts

CREATE TABLE converted_scripts ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), run_id UUID NOT NULL REFERENCES migration_runs(id) ON DELETE CASCADE, original_sql TEXT NOT NULL, converted_sql TEXT NOT NULL, created_at TIMESTAMP NOT NULL DEFAULT NOW() );

## 6.4 validation_results

CREATE TABLE validation_results ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), run_id UUID NOT NULL REFERENCES migration_runs(id) ON DELETE CASCADE, table_name VARCHAR(255) NOT NULL, row_match BOOLEAN NOT NULL, source_count BIGINT, target_count BIGINT, column_issues TEXT, -- JSON string of per-column issues validated_at TIMESTAMP NOT NULL DEFAULT NOW() );

# 7. API Contract

Base URL: /api/v1

| Method | Endpoint | Description | Request Body | Response |
| --- | --- | --- | --- | --- |
| POST | /migrations/upload | Upload Oracle SQL file | multipart/form-data | MigrationRun object |
| POST | /migrations/{id}/analyze | Run compatibility analysis | None | AnalysisReport list |
| POST | /migrations/{id}/convert | Generate PostgreSQL script | None | ConvertedScript object |
| GET | /migrations/{id}/report | Get full analysis report | None | Full report JSON |
| GET | /migrations/{id}/converted-script | Download converted SQL | None | Raw SQL text |
| POST | /migrations/{id}/validate | Run validation checks | None | ValidationResult list |
| GET | /migrations | List all migration runs | None | List of MigrationRun |
| GET | /migrations/{id}/export/pdf | Export report as PDF | None | PDF file download |

## 7.1 Standard Error Response

{ "timestamp": "2026-04-11T10:30:00Z", "status": 400, "error": "BAD_REQUEST", "message": "Uploaded file is not a valid SQL file.", "path": "/api/v1/migrations/upload" }

Rule ALL error responses must follow this format. GlobalExceptionHandler.java handles all uncaught exceptions. Never return stack traces to the client.

# 8. Sprint Plan

Timeline: 6 weeks. Each sprint = 1 week. Backend-first. UI added in Sprint 4.

| Sprint | Week | Goals | Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | Week 1 | Project scaffold, file upload, basic SQL parsing | Spring Boot project, upload API, SqlParser (regex), parsed JSON output |
| Sprint 2 | Week 2 | Compatibility analysis, issue detection | CompatibilityAnalyzer, analysis_reports table, analysis REST endpoint |
| Sprint 3 | Week 3 | Conversion engine, PostgreSQL script generation | SqlConverter, converted_scripts table, conversion REST endpoint |
| Sprint 4 | Week 4 | DB report storage, React UI scaffold | Report persistence, React file upload + analysis display |
| Sprint 5 | Week 5 | Validation module, comparison logic | ValidationService, validation_results table, validation endpoint |
| Sprint 6 | Week 6 | UI polish, PDF/JSON export, edge case hardening | Export endpoints, refined UI, logging audit, Postman collection |

## 8.1 Sprint 1 — Detailed Task Breakdown

- Create Spring Boot project with dependencies: Web, JPA, PostgreSQL, Lombok, Validation

- Configure application.properties with DB connection, server port, logging

- Implement POST /migrations/upload — accept multipart file, save metadata to migration_runs

- Implement SqlParser.java — regex extraction of CREATE TABLE blocks

- Unit test parser with 3+ real Oracle SQL samples

- Postman collection: test upload endpoint with valid and invalid files

Testing Standard Test with real Oracle SQL — not toy examples. Use files with at least 5 tables, mixed data types, and constraints. Toy SQL hides real parsing failures.

# 9. Advanced Add-ons

Attempt these only after all 6 sprints are complete and stable.

| Feature | Description | Complexity |
| --- | --- | --- |
| Dockerized Oracle + Postgres | Docker Compose with Oracle XE and PostgreSQL containers for local validation testing | Medium |
| Execution Plan Comparison | Compare EXPLAIN output from Oracle and PostgreSQL for key queries | High |
| CLI Version | Spring Shell or picocli-based CLI that accepts SQL file path and outputs report to stdout | Low |
| Multi-File Support | Upload a ZIP of SQL files, process all, generate consolidated report | Medium |
| Migration History Dashboard | React dashboard showing all past migration runs, trends, success rates | Medium |
| AI-Assisted Suggestions | Integrate Claude API to suggest context-aware fixes for HIGH severity issues | High |

# 10. Error Handling Standards

| Scenario | Response Code | Error Type | Action |
| --- | --- | --- | --- |
| Non-SQL file uploaded | 400 | BAD_REQUEST | Validate file extension + MIME type in service layer |
| Empty SQL file | 400 | BAD_REQUEST | Check content length before parsing |
| Parser fails on malformed SQL | 422 | UNPROCESSABLE_ENTITY | Catch ParseException, return partial results + error details |
| Migration run not found | 404 | NOT_FOUND | GlobalExceptionHandler maps ResourceNotFoundException → 404 |
| DB connection failure | 503 | SERVICE_UNAVAILABLE | Log error with full stack, return sanitised message |
| Unknown server error | 500 | INTERNAL_SERVER_ERROR | Log all uncaught exceptions, never expose stack trace |

## 10.1 Logging Standards

- Use SLF4J with Logback. No System.out.println(). No e.printStackTrace().

- Log at INFO for all API requests (method, path, response status, duration)

- Log at WARN for recoverable errors (e.g., partial parse failure)

- Log at ERROR for exceptions with full stack trace to file only — not response body

- Log format: timestamp | level | class | thread | message

# 11. AI Agent Handoff Checklist

This section enables any AI agent or developer unfamiliar with this project to pick it up and continue development without ambiguity.

## 11.1 Repository Structure Expected

migration-playground/ ├── backend/ ← Spring Boot project │ ├── src/main/java/com/migrationplayground/ │ ├── src/main/resources/application.properties │ └── pom.xml ├── frontend/ ← React project (CRA or Vite) │ ├── src/ │ └── package.json ├── sql/ │ ├── schema.sql ← All CREATE TABLE statements │ └── samples/ ← Oracle SQL test files ├── docs/ │ └── project-spec.docx ← This document └── docker-compose.yml ← Optional: Oracle XE + PostgreSQL

## 11.2 Environment Setup

- Java 17+ (LTS)

- Maven 3.8+

- PostgreSQL 15+ running locally or via Docker on port 5432

- Node.js 18+ for React frontend

- Postman for API testing

## 11.3 application.properties Template

spring.datasource.url=jdbc:postgresql://localhost:5432/migration_db spring.datasource.username=postgres spring.datasource.password=your_password spring.jpa.hibernate.ddl-auto=validate spring.jpa.show-sql=false spring.servlet.multipart.max-file-size=10MB spring.servlet.multipart.max-request-size=10MB server.port=8080 logging.level.com.migrationplayground=DEBUG logging.file.name=logs/migration-tool.log

## 11.4 Definition of Done — Per Module

| Module | Done When... |
| --- | --- |
| SqlParser | Parses Oracle SQL file with 5+ tables, returns valid JSON schema with columns, types, constraints |
| CompatibilityAnalyzer | Detects all constructs in Conversion Rules Table (Section 5.3), assigns correct severity |
| SqlConverter | Produces runnable PostgreSQL SQL for all constructs in rules table; no Oracle syntax remains in output |
| ValidationService | Compares row counts, null counts, column types; returns structured result per table |
| REST API | All endpoints in Section 7 return correct status codes and response shapes as documented |
| React UI | File upload triggers analysis; report displays issues grouped by severity; download button works |

## 11.5 Known Edge Cases to Handle

- Oracle SQL files with Windows line endings (CRLF) — normalize on read

- Quoted identifiers: CREATE TABLE "My Table" — strip quotes during parsing

- Inline comments (--) and block comments (/* */) — strip before regex parsing

- Multi-schema references: SCHEMA.TABLE — extract table name only

- ROWNUM used in subqueries vs top-level WHERE — context-sensitive conversion needed

- Chained NVL calls: NVL(NVL(a,b),c) — recursive replacement required

## 11.6 Quality Gates

Before marking any Sprint complete All endpoints must return correct responses in Postman. Unit tests must pass. No System.out.println or printStackTrace in codebase. Logs must appear in logs/migration-tool.log for all requests.

Oracle to PostgreSQL Migration Playground

Project Specification v1.0  |  April 2026  |  AI-Compatible Document